Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 12 July 2026 |
| --- | --- |
| Team ID | PNT2026TMID_OPTICROP |
| Project Name | OptiCrop - Smart Agricultural Production Optimization Engine |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Smart Crop Recommendation | USN-1 | As a farmer, I can enter my soil nutrients and climate readings so that I get the top-3 recommended crops. | 3 | High | Team Member 1 |
| Sprint-1 |  | USN-2 | As a farmer, I want to see a confidence score for each recommended crop. | 2 | High | Team Member 1 |
| Sprint-1 | Crop Suitability Check | USN-3 | As a farmer, I can select a crop and check my land's suitability score for it. | 3 | High | Team Member 2 |
| Sprint-2 |  | USN-4 | As a farmer, I want a per-parameter breakdown so I know which factor is off. | 3 | Medium | Team Member 2 |
| Sprint-2 | Research & Policy Dashboard | USN-5 | As a researcher, I can view model accuracy and comparison metrics. | 2 | Medium | Team Member 3 |
| Sprint-2 |  | USN-6 | As a researcher, I can view per-crop stats and EDA charts. | 3 | Medium | Team Member 3 |
| Sprint-3 | Model Training Pipeline | USN-7 | As a developer, I can regenerate the dataset and retrain the model with one command. | 3 | Low | Team Member 4 |
| Sprint-3 | Deployment | USN-8 | As a developer, I can deploy the app to a cloud host using Gunicorn/Procfile. | 1 | Medium | Team Member 4 |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 8 | 6 Days | 15 June 2026 | 20 June 2026 | 8 | 20 June 2026 |
| Sprint-2 | 8 | 6 Days | 22 June 2026 | 27 June 2026 | 8 | 27 June 2026 |
| Sprint-3 | 4 | 5 Days | 29 June 2026 | 03 July 2026 | 4 | 05 July 2026 |
| Sprint-4 | 20 | 6 Days | 14 Nov 2022 | 19 Nov 2022 |  |  |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts

Our Sprint Burndown Chart